CHANGE MANAGEMENT POLICY

| Document Ref. |  |
| --- | --- |
| Version: |  |
| Dated: |  |
| Document Author: |  |
| Document Owner: |  |

Revision History

| Version | Date | Revision Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.2 | 1st June 2025 | Bikash Sharma | Yearly review for any updates. |
| 1.1 | 11th June 2024 | Bikash Sharma | Schedule a review of the document |
| 1.0 | 1st June 2023 | Bikash Sharma | 1st draft |

Approval

| Name | Position | Date |
| --- | --- | --- |
| Rajeev Jaiswal | Director | 14th July 2025 |
| Rajeev Jaiswal | Director | 24th June 2025 |
| Rajeev Jaiswal | Director | 13th June 2023 |

# TABLE OF CONTENTS

TABLE OF CONTENTS	2

1. PURPOSE	3

2. PROCEDURES FOR CHANGE IDENTIFICATION	3

3. PROCEDURES FOR CHANGE ANALYSIS	3

4. CHANGE REQUEST APPROVAL PROCESS	3

5. CHANGE TRACKING	4

Attachment A: SAMPLE Project Change Request Form	5

Attachment B: Sample Change Control Log	6

# PURPOSE

The Change Management Plan outlines the procedures for proposing, accepting, monitoring, and controlling changes within the project. It covers changes to the project scope, work breakdown structure, requirements, schedule, and cost from project inception to completion. The plan encompasses the following activities:

- Identification and inventory of change requests.

- Analysis and documentation of the complete impact of requested changes.

- Approval or rejection of change requests.

- Tracking changes and updating project documentation to reflect approved changes.

# PROCEDURES FOR CHANGE IDENTIFICATION

Any project team member can submit a change request to the Project Manager. When a change to the approved baseline is identified, it should be clearly defined using the Change Request Form (refer to Attachment A: Change Request Form).

- The Requestor completes Section 1 of the Change Request Form and submits it to the Project Manager for review.

- The Project Manager records the request in the Change Control Log (refer to Attachment B: Change Control Log) and assigns a unique change request number.

# PROCEDURES FOR CHANGE ANALYSIS

The Project Manager will assign a project team member to complete Section 2 of the Change Request Form, which outlines the required work for implementing the change and assesses its impact on the project and deliverables.

The Project Manager will evaluate the request's viability and determine whether it warrants consideration by the Project Sponsor, Executive Sponsor, and/or Change Control Board (CCB).

# CHANGE REQUEST APPROVAL PROCESS

Once the impact of the change has been documented, the Project Manager will forward the Change Request Form to the Project Sponsor, Executive Sponsor, and/or CCB for acceptance or rejection.

The Project Sponsor, Executive Sponsor, and/or CCB will review the change request, complete Section 3 of the Change Request Form, and return it to the Project Manager with their decision.

If the change is approved, the Project Manager will update the relevant project documentation to incorporate the change. For instance, if the scope is modified, the Project Scope Statement should reflect the updated scope. Contractual modifications may also be necessary if the approved change impacts the contractual scope, schedule, costs, or other terms.

If the change is rejected, the Project Manager will update the Change Control Log accordingly.

# CHANGE TRACKING

The Project Manager will maintain a master log, known as the Change Control Log, which tracks all change requests and their resolutions. The Change Control Log (sample included in Attachment B) will capture details such as the change request number, description, decision, and implementation status.

For approved changes, the Project Manager will complete Section 4 of the Change Request Form to indicate the completion of project document updates and file the form along with other project artifacts.

# Attachment A: SAMPLE Project Change Request Form

| Project Information |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: |  |  | Project Number: |  |  |  |  |
| Project Manager: |  |  |  |  |  |  |  |
| Section 1: Change Request |  |  |  |  |  |  |
| Requestor Name: Requestor Phone: |  | Date of Request: |  | Change Request Number: Supplied by (PM) |  |  |
| Item to be Changed: |  |  |  | Priority: |  |  |
| Description of Change: |  |  |  |  |  |  |
| Estimated Cost & Time: |  |  |  |  |  |  |
| Section 2: Change Evaluation |  |  |  |  |  |  |  |
| Evaluated by: |  |  | Work Required: |  |  |  |  |
| What is Affect: |  |  |  |  |  |  |  |
| Impact to Cost, Schedule, Scope, Quality, and Risk: |  |  |  |  |  |  |  |
| Section 3: Change Resolution |  |  |  |  |  |
| Accepted Rejected | Approved by (Print): |  | Signature: |  | Date: |
| Comments: |  |  |  |  |  |
| Section 4: Change Tracking |  |  |  |  |  |
| Completion Date | Completed by (Print): |  | Signature: |  | Date: |
| My signature above indicates that the project documentation has been updated to accurately and comprehensively reflect the approved changes. |  |  |  |  |  |

# Attachment B: Sample Change Control Log

| Project Information |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Title: |  |  |  |  | Project Number: |  |  |  |  |
| Project Manager: |  |  |  |  |  |  |  |  |  |
| Change Number | Description of Change | Priority | Date Requested | Requested By |  | Status (Evaluating, Pending, Approved, Rejected) | Date Resolved | Resolution /Comments |